|  | Robert Bosch Venture Capital GmbH Postfach 10 60 50 70049 Stuttgart Visitors: Mittlerer Pfad 2 70499 Stuttgart-Weilimdorf Tel 0711 811-0 www.rbvc.com |  |
| --- | --- | --- |
| Request for Proposal for ReliableSense Technologies Co. Ltd DATE (09.05.2023) |  |  |
| Issued by FULL NAME – BOSCH CONTACT (RBVC/PJ-OI; Open Bosch) |  |  |

Table of Contents

1	Introduction	3

1.1	Purpose of the Request for Proposal	3

1.2	Bosch Key Contacts	3

1.3	Legal Framework and Basic Confidentiality	4

2	Description and Project Scope	5

2.1	Project Motivation	5

2.2	Project Goals	5

2.3	Outline of the Project	5

2.4	KPIs	5

2.5	Milestones, Deliverables & Acceptance Criteria	5

2.6	Budget	7

2.7	General Terms and Conditions	7

3	Annex	8

3.1	Annex: 1	8

3.2	Annex: 2	8

# Introduction

## Purpose of the Request for Proposal

This Request for Proposal (“RFP”) is issued by Bosch (Shanghai) Venture Capital Investment Co., Ltd, Shanghai, to ReliableSense (the “Startup”). This RFP shall allow Robert Bosch GmbH and its subsidiaries (“Bosch”) to understand the solution and potential integration value of the Startup, its technological background and integration capabilities. It should result in a functional prototype.

The functional prototype is used to get internal feedback within Bosch and potential customer feedback of the solution. The overall purpose of this joint activity is to identify partnership opportunities and to evaluate the value proposition of the Startup.

The intention of the RBVC Open Bosch Program is not to engage in consulting or engineering services, but to conduct a first validation of a solution. It is not a co-development project.

The admission to the RBVC Open Bosch initiative does not guarantee the Startup to become a long-term partner of Bosch or an investment target of RBVC nor does it pose an obligation of Bosch to continue ordering goods and/or services from the Startup, regardless of the accomplishment of the stated program objectives.

## Bosch Key Contacts

| For technical questions please contact: | For commercial questions please contact: |
| --- | --- |
| BAO Lei (CR/RIX1-AP) | YE Loretta (RBCN/BUD-STG) |
| Bosch (China) Investment Ltd. 333 Fuquan (N.) Road ¦ Shanghai 200335 P.R. CHINA | Bosch (China) Investment Ltd. 333 Fuquan (N.) Road ¦ Shanghai 200335 P.R. CHINA |
| Email: Lei.BAO2@cn.bosch.com | Email: Loretta.Ye@cn.bosch.com |
| Mobile: +86 021 2218-2039 | Mobile: +86 21 2218-1509 |

## Legal Framework and Basic Confidentiality

The following principles are underlying this RFP and form the basis for the initial offer (“Proposal”):

- Confidential information has to be deleted after the end of the RFP process, unless the Startup has or is awarded a contractual relationship. Reference is made to the Non-Disclosure Agreement between Startup and Bosch (China) Investment Ltd. from (date of NDA).

- Confidentiality still applies if the Startup is not rewarded as a supplier. Proposals and supporting documents will not be returned to the Startup.

- The Startup may not refer or forward this RFP to a third party without prior written approval from the defined Bosch contact (see above).

- All pre-existing intellectual property (“IP”) of each Party will remain the exclusive property of that Party and no Party will acquire any rights or interests in the other Party's pre-existing intellectual property. No additional IP will be generated. Should the Startup require Robert Bosch GmbH or its subsidiaries to generate new IP, the prototype specifications need to be changed.

- All source code of each Party will remain the exclusive property of that Party and no Party will acquire any rights or interests in the other Party's source code.

- Free and Open Source Software (“FOSS”) may be used to realize the scope of the project. The Startup guarantees, that no license violations / incompatibility towards third parties arise in doing so.

- Except in cases of intentional misconduct, gross negligence, breach of confidentiality or breach of the scope of the licenses granted herein: neither Party shall be liable to the other for any loss of profit, goodwill or any indirect, special, consequential, incidental or punitive damages or expense of any kind, howsoever arising under the Agreement. Bosch understands that Startup is not responsible for and will have no liability for: (i) loss of data; (ii) hardware, software, technology, or other items; or (iii) any services not provided by Startup.

- Any agreements following the POC will require a re-evaluation of terms.

# Description and Project Scope

## Project Motivation

General motivation for the Proof of Concept (PoC) project for in-store IoT is to test and demonstrate the feasibility of implementing IoT technologies in a physical retail environment. The PoC aims to validate the potential benefits of using IoT devices, such as sensors and smart devices, to improve customer experience, optimize store operations, and ultimately drive sales.

## Project Goals

The objectives of this Open Bosch project are:

- Test and demonstrate the feasibility of implementing IoT technologies in a physical retail environment.

- Enable Bosch to understand and evaluate user benefits, as well as the technical and business feasibility of Startup.

## Outline of the Project

In this pilot project, Startup shall prove BLE AOA based indoor positioning and user interaction on WeChat mini program w/ hardware on smart phone (e.g., BLE adapter, NFC, cameras) to fulfill the technical feasibility validation needs.

## KPIs

The fulfilment of the following KPIs does not constitute a binding commitment for follow-up projects. However, it reflects the expectations of the performance of the solution that is required for that use-case.

- BLE AOA indoor positioning accuracy <1m

- Scan QR on WeChat mini program and trigger user interaction

- Scan NFC on WeChat mini program and trigger user interaction

- Use BLE adapter on smart phone to scan/advertise data or establish connection w/ Bluetooth device

- Through user interaction on smart phone, correlated content can be displayed on display device

- A configuration system such as web client is needed as configuration portal

- A monitoring system such as web client is needed for real-time monitoring

## Milestones, Deliverables & Acceptance Criteria

The exact schedule has to be worked out in the project kick-off. The Bosch contact reserves the right to change these dates; any changes to the schedule will be communicated by the key contact.

The Acceptance criteria for the project are met at the end of the project with all deliverables fulfilled.

| Deliverable Startup | Deliverable Bosch | Due Date |
| --- | --- | --- |
| Kickoff - Deliverable and Acceptance Criteria - Mutually agreed project and testing plan. | Kickoff - Deliverable and Acceptance Criteria - Mutually agreed project and testing plan. | 5/15/2023 |
| Milestone 1 - Successful implementation of BLE AOA, Beacon, QR and NFC with required accuracy at RBCN BSH showroom - Standard APIs and relevant documentations for connecting software, especially compatible with WeChat mini program. - WeChat mini program v1 for users to log in. - Acceptance Criteria to be supplemented by ReliableSense in Annex 2 | Kickoff - Deliverable and Acceptance Criteria | 6/10/2023 |
| Milestone 2 - WeChat mini program v2 for users to log in and experience. - Source codes, design documents, results of test (function, system integration and UAT). - Acceptance Criteria to be supplemented by ReliableSense in Annex 2 | Kickoff - Deliverable and Acceptance Criteria | 7/10/2023 |
| Project Conclusion - Presentation of the results including live-demo to Bosch Management in a remote meeting - Project report delivered to Bosch (*) |  | 8/10/2023 |

*The Project report should also include a partnership plan, including:

- Bosch business case that allows Bosch to assess the business viability of integrating the Startup’s technology

- Co-Innovation plan explaining the rough roadmap until launch of the innovation the Startup is working on with Bosch

- Startup plan: Description of future plans regarding company growth, in terms of people, products and revenue, as well as financing plans

## Budget

Project related expenses, covered by the Open Bosch Program

Material cost:

If the prototype is owned by Bosch after the pilot project, Bosch pays 100% of all material and shipping costs (at cost, no surcharges) needed to build a limited number of prototypes, and to transport and install these in a Bosch product or at a Bosch facility.

If the prototype is owned by the Startup, Bosch does not pay for any materials, just for shipping and installing, as Bosch understands that the Startup keeps using that prototype for own purposes.

Bosch does not pay for test licensing costs for existing products.

Personnel cost:

Bosch pays the time the Startup’s personnel spends on installing and using / testing the prototype.

Bosch pays at cost (personnel cost) not consulting fees, as the Startup is not consulting Bosch (as explained above).

Bosch does not pay for time the Startup’s personnel spends learning and networking, or to conduct business development activities, even though these may be offered by the Open Bosch Program as part of the program to help Startups establish a strong relationship with Bosch decision makers.

## General Terms and Conditions

The Project is subject to Bosch’ General Contractual Terms and Conditions, status date (e.g. March 16, 2021) (Annex 3.1).

# Annex

## Annex: 1

- Terms and Conditions of the Bosch group

- Supplementary Terms and Conditions of Purchase for Software

- Additional T&C for Products regarding Open Source Software

## Annex: 2

If necessary